Action Plan for Implementing the Convention on Biological Diversity’s

Programme of Work on Protected Areas

(INSERT PHOTO OF COUNTRY)

Cook Islands

Submitted to the Secretariat of the Convention on Biological Diversity October 6, 2011

Protected area information:

PoWPA Focal Point: Mr. Vaitoti Tupa

 Director

 National Environment Service

 Government of the Cook Islands

 Rarotonga, Cook Islands

 E-Mail: vaitoti@environment.gov.ck

 Mr. Joseph Brider

 Senior Biodiversity Officer

 National Environment Service

 Government of the Cook Islands

 Rarotonga, Cook Islands

 E-Mail: joseph@environment.gov.ck

Lead implementing agency: National Environment Service

Multi-stakeholder committee: A multi-stakeholder committee is established to oversee all biodiversity related projects which would include the PoWPA.

Description of protected area system

# National Targets and Vision for Protected Areas

Protected areas are an integral part of Cook Islands life and culture, being a significant tool to safeguard resources both in the past and today. The Cook Islands is committed to protected areas and this is reflected in its commitments to the Convention on Biological Diversity, the Apia Convention and the Noumea Convention, all of which emphasize the need to establish effective protected areas. To implement activities to realize these commitments the National Biodiversity Strategy and Action Plan (NBSAP) proposes the following goal and actions

**“Conserve important ecosystems through a system of protected areas with regulated and monitored activities.”**

a) Establish an independent Suwarrow National Park Authority to administer the Cook

Islands’ only national park on behalf of all the major stakeholders. A management group with the responsibility to conserve the atoll’s wildlife, and to monitor and control revenue-generating activities.

b) Develop a programme to select areas to establish a national system of

community-based protected areas to protect important **terrestrial** ecosystems.

c) Develop a programme to select areas to establish a national system of

community-based protected areas to protect important **reef** and **lagoon** ecosystems.

Further to this the Prime minister Hon. Henry Puna has made comittments to establish a 1million km2 marine park within the Cook Islands Exclusive Economic Zone, effectively making it the largest marine protected area in the world.

(Insert national targets for protected areas/Target 11 of the Aichi Targets. Include rationale from protected area gap assessment, if completed, along with any additional information about the vision for the protected area system, including statements about the value of the protected area system to the country)

Coverage

The Cook Islands has a total land area of 240km2 within an exclusive economic zone of 2million km2, of this the Cook Islands has protected 3% of its terrestrial areas and protected less than 1% of its marine environment. However these figures are considered very conservative as there are mixed management plans, programmes and activities undertaken as part of the islands of the Cook Islands traditional and customary practices. These plans, programmes and activities are not declared and established under legal frameworks, which makes it difficult to assign indicators and measures, however they are contributing to the sustainable management of resources and ecosystems. The Cook Islands have also declared it entire exclusive economic zone a Whale Sanctuary

(Amount and % protected for terrestrial and marine; maps of protected area system)

Description and background

The islands of the Cook Islands are small and, with the exception of the mountain forest above mid-elevation on Rarotonga and the less accessible karrenfeld (makatea) of the raised islands, the terrestrial

ecosystems have been heavily modified by people. This process started with the horticultural activities of the first settlers up to 2,400 years ago. The final transformation of the coastal coralline lowlands and the fertile volcanic lowlands awaited the arrival of Europeans and the establishment of new crops for food and sale.

Even the unpeopled islands of Suwarrow and Takütea have had their native forests impacted - by the planting of Coconut Palms for copra. Nevertheless, because these two islands remain unpeopled, they

support very significant mixed colonies of breeding seabirds, and large Coconut Crabs (Kaveu). Both islands are protected: Takütea as a Wildlife Sanctuary since 1903, and Suwarrow as a National Park since

1978.

The inshore marine systems of atoll lagoons and reef-flat moats (lagoons) and reef-rim have been fished for generations. In recent times fishing pressure has increased such that some species have been

seriously impacted, such as the Black-lipped Pearl-oyster (*Parau*) on Suwarrow and Manihiki, the Green Turtle (*Onu*) on Palmerston, the giant clam (*Paua*) on Aitutaki, and the Milkfish (Ava) on Aitutaki.

On Rarotonga subsistence fishing, probably assisted by other factors such as volcanic soil runoff, agricultural pesticides and agricultural fertilisers, has lead to a seriously degraded reef system. This degradation was noted in the country’s first conservation report, by Neville Gare, in 1975: “The major impact made on me by the marine environment of Rarotonga and Aitutaki was the scarceness of living resources in the lagoons.” More detailed studies by Dahl (1980) came to the same conclusion. Both reports recommended the establishment of marine protected areas, yet it was not until 1996 that

the Koutu Nui established a series of community-managed protected/räºui areas.

Over the last thirty years there have also been numerous proposals to create various protected areas to conserve particular species and/or ecosystems, such as the inland Cloud Forest of Rarotonga, and the

Rarotonga Flycatcher (Käkeröri). Since the declaration of Suwarrow as a National Park in 1978 only one other area has become a terrestrial protected area, the Täkitumu Conservation Area. This was established under an agreement between a committee of landowners and SPREP to conserve the habitat of the last surviving Rarotonga Flycatcher. Although Government initiated the arrangement, it had no continuing official role in implementation.

There is a need for the Government and groups of landowners to work together to develop a national system of protected areas on the land and in the sea to conserve important ecosystems. See Section 5 (3. Community Proposed Protected Areas, p.78) for a summary of areas suggested by the representatives of each island at the National Biodiversity Workshop. There is a summary of the existing protected areas of the Cook Islands presented in Section 4 (7. Cook Islands Protected Areas, p.62).

Governance types

(Summary matrix of governance types)

Key threats

(Description of key threats, and maps, if available)

Barriers for effective implementation

(Description of key barrier s for effective implementation)

Status, priority and timeline for key actions of the Programme of Work on Protected Areas

# Status of key actions of the Programme of Work on Protected Areas

|  |  |
| --- | --- |
| **Status of key actions of the Programme of Work on Protected Areas** | **Status** |
| * Progress on assessing **gaps in the protected area network** (1.1)
 | 3 |
| * Progress in assessing **protected area integration** (1.2)
 | 0 |
| * Progress in establishing **transboundary protected areas** and **regional networks** (1.3)
 | 3 |
| * Progress in developing **site-level management plans** (1.4)
 | 0 |
| * Progress in assessing **threats** and opportunities for **restoration** (1.5)
 | 4 |
| * Progress in assessing **equitable sharing** of benefits (2.1)
* Progress in assessing protected area **governance** (2.1)
 | 0 |
| * Progress in assessing the **participation** of indigenous and local communities in key protected area decisions (2.2)
 | 4 |
| * Progress in assessing the **policy environment** for establishing and managing protected areas (3.1)
* Progress in assessing the **values** of protected areas (3.1)
 | 1 |
| * Progress in assessing protected area **capacity** needs (3.2)
 | 4 |
| * Progress in assessing the **appropriate technology** needs (3.3)
 | 0 |
| * Progress in assessing protected area **sustainable finance** needs (3.4)
 | 0 |
| * Progress in conducting **public awareness** campaigns (3.5)
 | 2 |
| * Progress in developing **best practices and minimum standards** (4.1)
 |  |
| * Progress in assessing **management effectiveness** (4.2)
 | 0 |
| * Progress in establishing an **effective PA monitoring system** (4.3)
 | 2 |
| * Progress in developing a **research program** for protected areas (4.4)
 | 0 |
| * Progress in assessing opportunities for **marine** protection
 | 2 |
| * Progress in incorporating **climate change** aspects into protected areas
 |  |

Status: 0 = no work, 1 = just started, 2 = partially complete, 3 = nearly complete, 4 = complete

(Insert notes as appropriate)

# Priority actions for fully implementing the Programme of Work on Protected Areas:

(Insert priority actions)

# Timeline for completion of key actions

(Insert timeline)

# Action Plans for completing priority actions of the Programme of Work on Protected Areas

(Insert detailed action plans)

Action 1: Formalization of the National Biodiversity Stakeholder Steering Committee

This committee is established under an ad-hoc understanding, however this needs to be strengthened. The Memorandum of Understanding will improve coordination between stakeholders with the view to improving overall effectiveness and efficiency of biodiversity conservation

|  |  |  |  |
| --- | --- | --- | --- |
| **Key steps** | **Timeline** | **Responsible parties** | **Indicative budget** |
| Development of MOU stipulating the roles of all key biodiversity stakeholders | 2012 | NES |  |
| Consultation of MOU with Stakeholders | 2012 | NES |  |
| Adoption of MOU | 2012 | BD Steering Committee |  |
|  |  |  |  |
|  |  |  |  |

Action 2: Establishment of the Suwarrow National Park Authority

This authority will be tasked to administer the Suwarrow National Park on behalf of all the major stakeholders. They will be responsible for the conservation of the atoll’s wildlife, and to monitor and revenue-generating activities

|  |  |  |  |
| --- | --- | --- | --- |
| **Key steps** | **Timeline** | **Responsible parties** | **Indicative budget** |
| Consultation on the draft Suwarrow National Park regulations | 2013 | NES |  |
| Review and inclusion of consultation data into Suwarrow National Park Regulations  | 2013 | NES |  |
| Finalization of Suwarrow National Park Regulations | 2014 | NES |  |
| Implementation of regulations | 2014 | NES |  |
|  |  |  |  |

Action 3: Strengthening of Suwarrow National Park Work Plan

Suwarrow has an existing work plan, however the duties of the two Park Rangers is dominated by customs and border entry activities. As the financiers of the Park Rangers, the National Environment Service intends to raise the profile of conservation and resource management in the work plan to support the objectives of the Suwarrow National Park

|  |  |  |  |
| --- | --- | --- | --- |
| **Key steps** | **Timeline** | **Responsible parties** | **Indicative budget** |
| Review existing Suwarrow work plan | 2012 | NES |  |
| Inclusion of additional monitoring and management components into work plan  | 2012 | NES |  |
| Implementation of work plan | 2013 | NES |  |
|  |  |  |  |
|  |  |  |  |

Action 4: Biodiversity Conservation Regulations

The National Environment has established the Biodiversity and Conservation Unit within the existing government framework and is therefore allocated a budget, however the Unit requires further regulations to determine the functions and responsibilities of the Unit.

|  |  |  |  |
| --- | --- | --- | --- |
| **Key steps** | **Timeline** | **Responsible parties** | **Indicative budget** |
| Further develop draft Biodiversity Conservation Regulations through consultation | 2013 | NES |  |
| Inclusion of consultation results into draft Biodiversity Conservation Regulations  | 2013 | NES |  |
| Awareness programme for the Biodiversity Conservation Regulations | 2013 | NES |  |
| Adoption and implementation of Biodiversity Conservation Regulations | 2013 | NES |  |
|  |  |  |  |

Action 5: Ecological Gap Assessment

|  |  |  |  |
| --- | --- | --- | --- |
| **Key steps** | **Timeline** | **Responsible parties** | **Indicative budget** |
| Develop capacity to conduct Ecological Gap Assessment and Valuation Assessments | 2012 | NES |  |
| Undertake Ecological Gap Assessment exercise  | 2012 | NES |  |
| Develop Ecological Gap Assessment report | 2013 | NES/Traditional Leaders |  |
| Develop work programmes to address priority concerns from assessment report | 2013 - ongoing |  |  |
|  |  |  |  |

Action 6: Valuation Assessments

|  |  |  |  |
| --- | --- | --- | --- |
| **Key steps** | **Timeline** | **Responsible parties** | **Indicative budget** |
| Develop capacity to conduct Valuation Assessments | 2012 | NES |  |
| Undertake Valuation Assessment exercise for priority species, ecosystems and services | 2012 | NES |  |
| Develop Valuation Assessment report | 2012 | NES/Traditional Leaders |  |
| Develop work programmes to mobilize adequate finance to support protected areas | 2013 |  |  |
| Develop work programmes to effectively manage important species, ecosystems and services | 2013 |  |  |

Action 7: Financial Resource Trust Fund

It is the aim of the Cook Islands to create and establish an environmental trust fund to replace the Environmental Protection Fund which was legislated out by government

|  |  |  |  |
| --- | --- | --- | --- |
| **Key steps** | **Timeline** | **Responsible parties** | **Indicative budget** |
| Develop capacity to conduct Valuation Assessments | 2012 | NES |  |
| Undertake Valuation Assessment exercise for priority species, ecosystems and services | 2012 | NES |  |
| Develop Valuation Assessment report | 2012 | NES/Traditional Leaders |  |
| Develop work programmes to mobilize adequate finance to support protected areas | 2013 |  |  |
| Develop work programmes to effectively manage important species, ecosystems and services | 2013 |  |  |

Action 7: Rarotonga Cloud Forest Reserve Park

|  |  |  |  |
| --- | --- | --- | --- |
| **Key steps** | **Timeline** | **Responsible parties** | **Indicative budget** |
| Consultation with Rarotonga Traditional Leaders and Community on the proposed Cloud Forest Reserve  | 2014 | NES |  |
| Review existing conservation practices  | 2014 | NES |  |
| Development of policies, regulations and rules | 2015 | NES/Traditional Leaders |  |
| Promulgation of policies, regulations and rules | 2015 |  |  |
| Development of Cloud Forest Reserve management plan and work programme | 2015 | NES/Traditional Leaders |  |

(Insert more as needed)

Key assessment results

Ecological gap assessment (insert summary findings if available)

Management effectiveness assessment (Insert summary findings if available)

Sustainable finance assessment (Insert summary findings if available)

Capacity needs assessment (Insert summary findings if available)

Policy environment assessment (Insert summary findings if available)

Protected area integration and mainstreaming assessment (Insert summary findings if available)

Protected area valuation assessment (Insert summary findings if available)

Climate change resilience and adaptation assessment (Insert summary findings if available)

(Insert other assessment results if available)